## Slide 1: PROJECT NAME: Leaner Accademy
Developed BY Manoj Kumar K

## Slide 2: Github link
https://github.com/Mskmanojkumar/FileOperation

## Slide 3: Overview
This Project to perform File Operation such as Sorting file name in ascending order, Add a file to the existing directory list, Delete a user specified file from the existing directory list, Search a user specified file from the main directory. This is a small prototype of the application. The user interaction will be via a command line.

## Slide 4
Flow Chart

## Slide 6: Documentation
Eclipse
Git hub
Java
Tools and Programming Language used in this Project

## Slide 7: Documentation
Java Servlet
JSP
MYSQL
Tools and Programming Language used in this Project

## Slide 8: Sprint Planning
Task Name | Start Date | End Date | Estimated Points | Pending | Completed | Status | PRIORITY
Designing Login Webpage | 20-Jul-21 | 21-Jul-21 | 3 points |  | 3 points | Completed | MEDIUM
Creating Database and performing Sql Query | 22-Jul-21 | 23-Jul-21 | 6 points |  | 6 points | Completed | HIGH
Connecting to database , add delete and edit date into database | 25-Jul-21 | 26-Jul-21 | 5 points |  | 5 points | Completed | MEDIUM
Assigning Relation to Datafields | 29-Jul-21 | 30-Jul-21 | 9 points |  | 9 points | Completed | HIGH
Genrating Class Report | 31-Jul-21 | 31-Jul-21 | 7 points |  | 7 points | Completed | HIGH
Testing | 01-Aug-21 | 01-Aug-21 | 8 points |  | 8 points | Completed | MEDIUM

## Slide 9: Core Concept and algorithm
JSP
ArrayList
Exception handling
Servlet
MVC
JDBC

## Slide 10: How to execute
Run Home.java Program file Location (\Learner_Academy\src)

## Slide 11
Sample Output 1

## Slide 12
Sample Output 2

## Slide 13
Sample Output 3

## Slide 14
Sample Output 4

## Slide 15
Sample Output 5

## Slide 16
Sample Output 6

## Slide 17
Sample Output 7

## Slide 18
Sample Output 8

## Slide 19
Sample Output 9

## Slide 20
Sample Output 10

## Slide 21
Sample Output 11

## Slide 22
Sample Output 12

## Slide 23: Thank You
Name : Manoj kumar k
Phone no: 7200663142
manojkumar720066@Gmail.com